## Slide 1
Two scores per function. The gap decides.
Each of the twelve coordination functions is rated twice, independently — how important it is, and how well it works today. Neither number means anything alone.
COORDINATION MODEL DIAGNOSTIC
IMPORTANCE × PERFORMANCE
IMPORTANT · BROKEN
FIX
Load-bearing, and it is failing.
Protect the function, change the form.
IMPORTANT · WORKING
KEEP
Load-bearing and holding.
Do not touch it.
NOT IMPORTANT · BROKEN
CUT
Overhead nobody relies on.
The safe early win.
NOT IMPORTANT · WORKING
SIMPLIFY
Over-served — we pay more than it is worth.
Trim the effort.
5 · ESSENTIAL
IMPORTANCE
1 · NICE-TO-HAVE
1 · VERY POORLY
WORKS TODAY
5 · VERY WELL
Hatched row = load-bearing. Twelve functions plot onto this field once the survey closes — one point each.
Coordination Model Diagnostic
PLATE 1/2
Notes: Draw the two axes in the air before this comes up — importance, and does it work today.
Every function is scored twice, independently. Neither number tells you anything alone; the gap does.
Important and working: keep, don't touch it. Important and broken: fix — protect the function, change the form. That is the interesting box, and it is where most of the frustration lives. Not important and broken: cut, free win. Not important but working fine: we are over-serving it, trim.
The hatched top row is the load-bearing row. FIX and KEEP sit together on purpose — FIX is broken structure, not decoration. That distinction is the one that saves us in month six.

## Slide 2
Reading the field
Three things the matrix alone does not say, and the record of what the instrument is.
COORDINATION MODEL DIAGNOSTIC
HOW TO READ IT
COST OVERLAY
A third question asks which two or three functions cost more than they are worth. It moves points; it does not create them.
Not important and costly → cut first.
Important and costly → fix it. Do not kill it.
PLOTTED PER ROLE
The same field is drawn for each role and each tenure band. Where roles disagree, the disagreement is the finding.
Teams scoring their own decision autonomy at 2 while managers score it at 4 is a diagnosis in itself — and usually more actionable than either number.
WHAT IT NEVER ASKS
No scored item names a framework, ceremony, role or tool. Not one.
Every item describes a function — the job being done.
Function is what we cannot lose without noticing. Form is what is on the table.
INSTRUMENT
Coordination Model Diagnostic — anonymous, ~8–10 min, analysed by role
ITEMS
12 coordination functions × 2 independent ratings
OUTPUT
This field, populated · role-divergence table · ranked keep / fix / cut list
STATUS
Blank — no option decided in advance
Coordination Model Diagnostic
PLATE 2/2
Notes: Cost overlay: low importance AND costly is the safe early win. High importance AND costly means fix it, don't kill it.
Role divergence is not noise — it is the finding, and usually the most actionable one.
Neutrality: not one scored item names a framework, ceremony, role or tool. Invite them to check it. Function is what we cannot lose without noticing; form is what is on the table.